## Slide 1: PowerPoint 6: Project management
11. Construction commercial/business principles
11. 7 Project management

## Slide 2: Project management

## Slide 3: Project management
The Association for Project Management (APM) defines project management as:
The application of processes, methods, skills, knowledge and experience to achieve specific project objectives according to the project acceptance criteria within agreed parameters. Project management has final deliverables that are constrained to a finite timescale and budget.
Unlike everyday business management, project management has specific final deliverables (end results) and a timescale and budget.
Notes: See: APM | The Chartered Body For The Project Profession

## Slide 4: Planning
PowerPoint presentation
Planning is an important skill within project management. Software is often used to perform this function. Planning takes the form of a Gantt chart.
A Gantt chart is used to:
sequence activities logically
show key milestones
demonstrate activities
show durations
illustrate critical paths.
The next slide shows a Gantt chart produced using software.

## Slide 5: Planning
PowerPoint presentation
Notes: https://www.constructiontuts.com/what-is-a-gantt-chart/

## Slide 6: Goals and objectives
PowerPoint presentation
The project management of a client’s project must have clear goals and objectives that can be achieved.
These include:
Time – the completion of a project to the agreed date is critical for the client’s possession of their project.
Cost – budgets must be maintained or costs will spiral out of control.
Quality – the project must perform as drawn and specified.

## Slide 7: Roles and responsibilities
PowerPoint presentation
A project manager has a range of roles and responsibilities as follows:
planning what work needs to be done, when and who is going to do it
looking at the risks involved in a particular project and managing these risks
making sure the work is done to the right standard
motivating the team of people involved in the project
coordinating work done by different people
making sure the project is running on time and to budget
dealing with changes to the project as and when necessary
making sure the project delivers the expected outcomes and benefits.
Source: https://www.apm.org.uk/jobs-and-careers/career-path/what-does-a-project-manager-do/

## Slide 8: Milestones
PowerPoint presentation
A project manager is often employed on high value time constrained projects. As such, milestones have to be employed to ensure that key dates are achieved when working towards the completion date.
The following slide illustrates several milestones that have been inserted into the programme.
They help to achieve key critical activities and are used to target performance on site.

## Slide 9: Milestones
PowerPoint presentation

## Slide 10: Cost and time constraints
PowerPoint presentation
A number of constraints may be placed on time and costs such as:
Time
closing a major road
assembling and dismantling tower cranes
closing airport runways
Costs
unknown soil conditions below ground which can add costs of redesign and construction
unexpected and contingency items that have not been specified or approved
cost over-runs due to variations.

## Slide 11: Project management techniques
There are tools and techniques you can apply to project management to ensure projects run effectively.
Smart is an acronym to help set goals or targets which are:
S Specific
M Measurable
A Achievable
R Realistic or Relevant
T Timed

## Slide 12: Project management qualifications
PRINCE2: is a world recognised qualification in project management. It stands for PRojects IN Controlled Environments. It is a process-based concept which moves from planning through to delivery of a project. It is based around performance goals of scope, timescale, risk, quality, benefits and cost.
APM Project Management Qualification: courses from the chartered body for the project management profession to provide a progression from fundamentals to professional status.

## Slide 13
Any questions?