3. Construction design principles

# Worksheet 16: Planning process (tutor)

Which four services should all new builds should have (if available)?

Water (including waste disposal), gas, electric, and tele-communications

What dimension will the frontage line of a development provide?

- The minimum plot width.

What information can be found on a Gannt chart?

Planned start date of project; planned end date of project; planned start and end date of each task; actual times taken; and labour and plant requirements at set stages throughout the project.

What do the initials CPA stand for in relation to planning?

- Critical Path Analysis