8. Construction information and data principles

# Worksheet 8: Charts and critical path diagrams (tutor)

- What do we call a horizontal bar chart used in project management to visually represent a project plan over time?

- Gantt chart

- Give three or more examples of some of the information a Gantt chart provides.

- When each task will begin and end

- How long each task will take

- Who’s assigned to each task

- How tasks relate to and depend on each other

- How work is progressing in a project

- The full project schedule from start to finish

- Name three benefits of using the critical path method.

- Identifies the most important tasks

- Helps reduce timelines

- Compares planned with actual

- Complete a critical path diagram for a small task or project. Your tutor may suggest a task or it could be one of your choice.

- Suggest some project ideas for learners (eg, building a piece of flatpack furniture). They should:

- specify each activity

- confirm the activity sequence

- draw the network diagram

- estimate the activity completion times

- identify the critical path.

- Allow an hour for the task as an individual assignment or as a small group activity.