## Slide 1
PowerPoint 6: Management and business models
13. Business, commercial and financial awareness
13.2 Business and commercial practices

## Slide 2: Objectives
By the end of this session, learners should be able to:
  describe different business models
  explain the difference between agile and traditional models
  understand the concepts of planning, staffing, resource allocation, training and development.

## Slide 3: What is management?
Management can be described as the task of planning, leading, organising and controlling people and resources to achieve business goals effectively and efficiently.
All businesses of all sizes and types need effective management to focus on and deliver their business goals.
Goals may include financial aims (eg, delivering a profit), but may also refer to other commercial aims (eg, becoming the no. 1 lift maintenance company in the UK), or environmental aims (eg, being a zero-waste engineering company).
Effective management should mean engineering companies operate professionally and profitably.

## Slide 4: Business models
Management of a company usually grows from small beginnings. For example, there may be one person whose business grows until they can afford to take on more staff. Up to a certain point, the owner can control all the work in the company.
When the company becomes too big for one person to control it needs to be ‘restructured’ and other layers of management are put in to help.
There is increasing flexibility in management structures and different people can be given responsibilities for different projects at different times.
Let’s look at some management structures you may encounter in engineering companies.

## Slide 5: Start-up company
Owner
Owner
Employee
Employee
At the beginning, it can be manageable for an owner to run a business and manage their staff without help.
Gradually, as more staff are recruited, the owner may spend more time telling others what to do, leaving less time to plan and direct the other activities of the business.

## Slide 6: A growing business
Owner
Employee
Employee
Owner
Employee
Employee
Employee
Employee
The owner may become so busy dealing with staff, they are unable to manage other business priorities, or lack time for what they really want to do.

## Slide 7: A medium-sized business
Owner
Employee
Employee
Employee
Employee
The company is ‘restructured’. Each department has its own head, who communicates with the owner.
Employee
Employee

## Slide 8: Larger companies
CEO
Finance director
Manufacturing department
Manufacturing director
Eventually, the company might expand enough to need a board of directors and a CEO (chief executive officer).
Accounts and payroll
Sales department
Sales director
R&D department
Research and development (R&D) director

## Slide 9: Agile management
The term agile originated in software project management. It describes a flexible alternative to traditional management, and has the following characteristics.
Project teams work flexibly in a flat structure, with fewer managers in the hierarchy. Team members communicate regularly and work together to solve problems.
Customers collaborate throughout to ensure the project can be developed and adjusted to suit their requirements.
The work process responds to change rather than blindly following a plan. It is an iterative process (ie products or projects evolve over time).
Projects are broken down into short ‘sprints’ of work with milestones. Regular meetings allow for adjustments and problem-solving.

## Slide 10: Agile vs traditional business models
Different management styles and business practices influence how an engineering company will operate.
Characteristic | Agile | Traditional
Organisational structure | Flat project teams, fewer layers of management | Hierarchical, several layers of management
Involvement of clients | High, with interactive input throughout | Low, requirements defined up front
Problem-solving | Using teamwork | Escalating problems to managers
Process or product | Flexible, with less focus on process and more on product | Rigid, with more focus on process than product
Decision-making | Team decision-making is more common in agile models | Project managers or leaders more likely to make decisions
Project development | Iterative | Linear

## Slide 11: Your turn: flexible job roles
A-Bikes makes high-end racing bicycles. The company has many skilled personnel and prides itself on flexibility and forward thinking.
Ali Mir is an expert in computer aided design (CAD)
Sally Spacy is an ex-Olympic cyclist and mechanical engineer
Mark Jones is a machinist who has worked for the company for 20 years

## Slide 12: Your turn: flexible job roles
The company has a new project. Its latest bike will need adapting so that Paralympic riders with one arm can ride it competitively.
Which of the three should be put in charge of the project?
Ali Mir
CAD
Sally
Spacy
Olympic cyclist/engineer
Mark
Jones
Expert machinist
Notes: Tutor notes: There is no right/wrong answer, learners should be encouraged to share their thought process. They could also consider how an agile structure could integrate the team members and help them pool their expertise.

## Slide 13: Four key management activities
Planning
Managing schedules to deliver multiple projects to deadline
Resource allocation
Ensuring time, resources, budget and people are used appropriately
Training and development
Organising regular staff training, helping staff to manage their careers
Staffing
Recruiting qualified staff to the right roles and retaining them

## Slide 14: Planning
Planning is the process of thinking about and anticipating future work. A company should have a short-term and a long-term business plan. This way it can be ready to react to any change in the market.
In the long term, objectives are set to identify what the company aims to achieve in the future (eg in 3, 5 or even 10 years). These objectives form the business strategy. All aspects of the business should have a plan: financial, product, marketing, staffing. By careful planning, the company can anticipate whether it needs more people, more materials or more investment in machinery.
In the short term, planning should pay attention to immediate priorities (eg delivering projects or launching new products).

## Slide 15: Gantt charts
Horizontal bars show the length of each task.
Bars show tasks which can done in parallel, or are dependent upon each other.
The Gantt chart shows how several people can work on the same project and how their tasks are assigned.
The layout is easy to interpret and helps to identify potential delays.
One of the favourite tools used by engineers for planning projects is called a Gantt chart, a type of bar chart that illustrates a project schedule.

## Slide 16: What does a Gantt chart tell you?
Team member responsible for the task
Today is marked by a red line
Project timeline
Tasks
Progress bars

## Slide 17: Resource allocation
A very important part of planning is making sure you have everything you need to operate successfully. This is called resource allocation.
  Staff (people)
  Materials
  Machinery
  Factory space
  Time
  Storage
  Someone to make it
  Something to make it out of
  Something to make it with
  Somewhere to make it
  Some time to make it in
  Somewhere to keep it
Resources and what they do

## Slide 18: Resource types
Here are some of the resources that engineering managers allocate when planning and scheduling business activities.
PHYSICAL
Buildings, machines, vehicles, production facilities
INTELLECTUAL
Brands, patents, copyrights, knowledge, customer data
HUMAN
Managers, employees, contractors, stakeholders, customers
FINANCIAL
Cash
Credit (loans and borrowing)
Shares

## Slide 19: Staffing
As a company grows and becomes successful it will need to employ more staff. An important aspect of managing a business is to plan for the number and type of staff that are needed at the appropriate times.
Staff with the right skills, experience or aptitudes are employed as they are needed. Staff can be:
full-time or part-time
permanent or temporary
contractors.

## Slide 20: Permanent vs contract staff
Permanent staff are given a salary and are also entitled to statutory (legal) benefits such as sick pay, parental leave, a notice period and protection from dismissal. The employer must also enrol permanent staff in a pension scheme.
Contract staff are employed temporarily for a short time (eg, six months, one year). This can be useful for employers as staffing levels can be more flexible. Contract staff have some protection under law but will not receive all employee benefits.
Contract engineers (subcontractors) are very highly paid but do not get benefits like sick pay or holiday pay. They will also lose their jobs when the project is over. Some qualified engineers use contracting as a way of building up their knowledge before finding a permanent role.

## Slide 21: Remote working
Many aspects of engineering involve working digitally, for example using CAD.
Video meeting technology means it is possible for an engineer to work remotely and quite efficiently some or all of the time. Less time is spent driving or flying to other sites.
The pandemic proved that this can be cost effective for companies as they can reduce the costs of renting expensive air-conditioned premises.
Remote staff have a better work/life balance and may be more content and productive. Remote working requires trust from the employer and careful management to ensure productivity remains high and the benefits of face-to-face working are not lost.

## Slide 22: Training and development
A key management task is ensuring staff have access to training and development opportunities to further their career. Training is any educational activity within an organisation which is designed to improve the job performance of staff. The type of training varies according to need.
Informal on-the-job training (eg, shadowing experienced colleagues).
Training sessions where skilled team members share knowledge.
Training courses run by professional trainers.
Sponsorship to complete professional qualifications or gain industry accreditation.

## Slide 23: Why is training important?
Improves employee safety (eg, health and safety training).
Ensures compliance with the law (eg, anti-bribery training).
Educates new employees and apprentices to attain key competences.
Develops existing staff, increasing their skill level and value to the business in the longer term; trains future managers and leaders.
Keeps the business current and competitive, open to new innovations and ways of working, and skilled in new technologies.
Motivates staff, ensuring they feel valued; attracts new staff to the business.
Improves staff retention because team members are less likely to leave, seeking new opportunities

## Slide 24: Your turn: training
As new projects arrive at Everley Engineering, the CEO realises that the existing staff are not adequately qualified to do the work.
The company has several choices:
  sack all the staff and employ new people
  take on short-term, skilled contract staff
  train the existing staff to give them the new skills they need.
What pathway would you take?

## Slide 25: Which pathway?
  Sack all the staff and employ new people.
  This will take time and may mean the company is sued by its staff. HR staff should always be consulted to ensure decisions about redundancies are ethical and legal. Existing knowledge and skills are also lost.
  Take on short-term skilled contract staff.
  This is often done if the skills are required in the short term, but are unlikely to be needed again.
  Train the existing staff to give them the new skills they need.
  Good for the long term but can be expensive. However, training can often be the most cost-effective solution as it keeps valuable staff from leaving, because they feel appreciated. The company also benefits from the increased knowledge in the long run.

## Slide 26
Any questions?
‘T-LEVELS’ is a registered trade mark of the Department for Education. ‘T Level’ is a registered trade mark of the Institute for Apprenticeships and Technical Education.